- Humboldt City Council Meeting Minutes

The Humboldt City Council met in special session on Friday, September 2, 2016 at Reliabank in Humboldt. Mayor Allen Schmeichel called the emergency meeting to order at 9:23am with the following members present for roll call: Adam Lund and Heather VanZee. Amanda Siemonsma was present for city personnel.

The emergency meeting was necessary to review and discuss change order number one received from Stockwell engineers. The change order calls for the installation of additional water mains and water services that was approved on a motion by the board at the August 22nd meeting. The change order was not available at the August 22nd meeting but needed approval before the next council meeting on September 12th. In addition to the installation of new water mains, services and meter pits, the change order also included replacing 100 feet of old piping with new arch pipe from Second Avenue and Ford Street going west. Discussion was also held about the work needing to be done at Second Avenue and Main Street which includes moving a water main out of the way of the sanitary sewer. Schmeichel made a motion to accept change order number one for the installation of water mains and services along with extra piping along Ford Street for the total of $22,441.81. The costs in change order number one will add $19,567.81 in costs to be covered by Humboldt and $2874.00 to be covered in the grant. Schmeichel added the verbal approval to proceed with the work to be done on Second Avenue and Main Street. Moving the water mains will not be an added expense to Humboldt. The motion was seconded by Lund. All present members voted aye and the motion carried.

With no further business to discuss, the meeting was adjourned at 9:29am on a motion by VanZee and a second from Lund.

ATTEST:

Amanda Siemonsma
City Finance Officer